Strategic Planning for Teams

| Key Questions (in order) | The Product | Notes | Related Questions to Ask |
| --- | --- | --- | --- |
| Why does the team exist? | Team mission statement |  | - How well do other team and individuals outside of this team understand why this team exists? - How often do you come back to this with your team to ensure engagement and purpose? |
| What is the team’s connection to the organization’s strategic priorities? | Team priorities |  | - Do key stakeholders agree on priorities? - How does this team seek feedback from others on priorities? - How are priorities communicated out to others in the organization? |
| What will you cause to happen this year (or other defined time period)? | Team goals |  | - What key metrics will you commit to? - What data will you collect? - How often does that data get reviewed with team? |
| How will you cause that to happen? | - Team strategies - Major milestones - Calendar of projects - Team budget |  | - How frequently do you data dive in order to adjust strategies? - How often does the team review the yearly calendar / “zoom out” to identify risks to milestones and to adjust individual priorities? - How well does your budget support your strategies? |
| What role does everyone on the team plan relative to each other to achieve those goals? | - Roles & responsibilities map (who’s who on the team) - HIRs for each role |  | - Does the team know what each other’s HIRs are? - How often does the team need to meet together in order to achieve goals? - How can the team support each other in HIRs? |
| What is each team member responsible for during each review period? | - Year-at-a-Glance - Semester deliverables |  | - What is each person taking the lead on? Involved with / supporting? |
| How are team members spending their time? How are you spending your time? | - Monthly priority plans - Outlook calendar by week |  | - What is the best use of time during X period for each person on the team? - What should check-ins look like during this period? |

Other questions to consider and plan for:

- How does the team deal w/ interruptions and unexpected demands on their time?

- How does the team build personal connection?

- How does the team celebrate success?